UniMate AI

Project Documentation

Document No.: 18

Project Development Roadmap

Version: 1.0

Prepared By:

Abdullah Shabat

Graduation Project

Faculty of Information Technology

2026

# Document Information

| Item | Value |
| --- | --- |
| Document Title | Project Development Roadmap |
| Project Name | UniMate AI |
| Version | 1.0 |
| Status | Approved |
| Prepared By | Abdullah Shabat |
| Last Update | (Enter Date) |

# Table of Contents

# 1. Introduction

This document defines the development roadmap of the UniMate AI platform.

Due to the large scope of the project, development will be divided into multiple phases and releases.

Each phase delivers a group of completed features, allowing continuous testing and evaluation.

# 2. Development Strategy

The project will follow an incremental development approach.

Instead of building the entire platform at once:

Planning

↓

Design

↓

Development

↓

Testing

↓

Release

↓

Future Expansion

# 3. Project Versions

The project will be divided into:

| Version | Purpose |
| --- | --- |
| Version 1.0 | Graduation project demonstration |
| Version 2.0 | Advanced AI and collaboration features |
| Version 3.0 | Commercial-level platform |

# 4. Version 1.0 Scope (MVP)

## Objective

Create a working prototype that demonstrates the main concept of UniMate AI.

## Version 1.0 Features

### 1. Authentication

Features:

✅  Student Registration

✅  Login

✅  Logout

✅  User Roles

Technology:

- Firebase Authentication

- JWT

### 2. User Profile

Features:

✅  View Profile

✅  Update Information

### 3. Course Management

Features:

✅  View Courses

✅  Create Courses (Doctor)

✅  Course Details

✅  Upload Materials

### 4. File Management

Features:

✅  Upload PDF Files

✅  View Files

✅  Download Files

### 5. AI Assistant

Features:

✅  AI Chat

✅  Ask Academic Questions

✅  Summarize Uploaded Documents

Technology:

- Gemini API

### 6. Basic Dashboard

Administrator:

✅  View Users

✅  Manage Basic Data

Doctor:

✅  Manage Courses

# 5. Version 1.0 Development Phases

## Phase 1: Project Setup

Duration: Week 1

Tasks

Backend:

- Create ASP.NET Core Web API.

- Configure Clean Architecture.

- Setup PostgreSQL.

- Configure Entity Framework Core.

Android:

- Create Kotlin project.

- Setup Jetpack Compose.

- Configure MVVM.

- Setup Navigation.

Tools:

- Git Repository.

- Branch Structure.

Deliverable: Project foundation ready.

## Phase 2: Authentication Module

Duration: Week 2-3

Tasks

Backend:

- User Entity.

- Authentication APIs.

- JWT Configuration.

Android:

- Login Screen.

- Register Screen.

- Authentication State.

Deliverable: Users can create accounts and login.

## Phase 3: Database & Core Modules

Duration: Week 4-5

Tasks

Create:

- Users.

- Roles.

- Courses.

- Files.

Implement:

- CRUD Operations.

- API Integration.

Deliverable: Basic academic system working.

## Phase 4: AI Integration

Duration: Week 6-7

Tasks

- Connect Gemini API.

- Create AI Service.

- Implement AI Chat.

- Implement Summarization.

Deliverable: AI assistant working.

## Phase 5: Dashboard

Duration: Week 8

Tasks

Create:

- Admin Dashboard.

- Doctor Dashboard.

Implement:

- User management.

- Course management.

Deliverable: Web management system ready.

## Phase 6: Testing & Final Preparation

Duration: Week 9-10

Tasks

Testing:

- Unit Testing.

- API Testing.

- UI Testing.

Documentation:

- User Manual.

- Final Report.

- Presentation.

Deliverable: Version 1.0 Ready For Demonstration.

# 6. Version 2.0 Future Development

After graduation presentation:

### Advanced AI Features

- AI Quiz Generator.

- AI Flashcards.

- AI Study Planner.

- AI Learning Recommendations.

### Collaboration Features

- Real-time Chat.

- Team Workspace.

- Project Management.

### Academic Features

- Attendance.

- Calendar.

- Exam Schedule.

- Grades Tracking.

# 7. Version 3.0 Future Vision

Commercial platform expansion:

### Features

- Mobile + Web ecosystem.

- University integration.

- Cloud deployment.

- Analytics system.

- AI personalization.

- Multiple universities support.

# 8. Sprint Planning

The project will follow two-week sprints.

Example:

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Project Setup |
| Sprint 2 | Authentication |
| Sprint 3 | User Management |
| Sprint 4 | Courses |
| Sprint 5 | Files |
| Sprint 6 | AI Integration |
| Sprint 7 | Dashboard |
| Sprint 8 | Testing |

# 9. Milestones

| Milestone | Description |
| --- | --- |
| M1 | System Architecture Completed |
| M2 | Database Completed |
| M3 | Authentication Completed |
| M4 | Core Features Completed |
| M5 | AI Integration Completed |
| M6 | MVP Ready |
| M7 | Final Presentation |

# 10. Git Development Strategy

Each completed feature must have its own commit.

Example:

feat: create authentication module feat: add user profile feat: implement course API feat: integrate Gemini AI

# 11. Definition of Done

A feature is considered completed when:

✅  Code implemented

✅  Tested

✅  Reviewed

✅  Documented

✅  Git commit created

# 12. Conclusion

The Project Development Roadmap provides a structured approach for building UniMate AI. By dividing the system into multiple versions and development phases, the team can deliver a stable Version 1.0 while maintaining a clear vision for future expansion.