UniMate AI

Project Documentation

Document No.: 19

Git Workflow & Project Management

Version: 1.0

Prepared By:

Abdullah Shabat

Graduation Project

Faculty of Information Technology

2026

# Document Information

| Item | Value |
| --- | --- |
| Document Title | Git Workflow & Project Management |
| Project Name | UniMate AI |
| Version | 1.0 |
| Status | Approved |
| Prepared By | Abdullah Shabat |
| Last Update | (Enter Date) |

# Table of Contents

# 1. Introduction

This document defines the version control strategy and project management workflow used during the development of UniMate AI.

The purpose of this workflow is to:

- Maintain clean source code.

- Track all changes.

- Support organized development.

- Prevent code conflicts.

- Maintain project history.

The project will use Git as a version control system and GitHub as a remote repository.

# 2. Version Control Tools

| Tool | Purpose |
| --- | --- |
| Git | Local version control |
| GitHub | Remote repository hosting |
| GitHub Issues | Task tracking |
| GitHub Projects | Project management |
| Pull Requests | Code review |

# 3. Repository Structure

The project repository will be organized as:

UniMate-AI

│

├── Android-App

│

├── Backend-API

│

├── Dashboard

│

├── Database

│

├── Documentation

│

└── README.md

# 4. Branch Strategy

The project follows Git Flow principles.

Main branches:

## Main Branch

main

Purpose:

- Contains stable versions.

- Production-ready code.

- Demonstration releases.

## Development Branch

develop

Purpose:

- Integration branch.

- Contains completed features before release.

## Feature Branches

Each feature has its own branch.

Format:

feature/module-name

Examples:

feature/authentication feature/course-module feature/ai-chat feature/file-upload

## Bug Fix Branches

Format:

bugfix/problem-name

Example:

bugfix/login-validation

# 5. Development Workflow

The workflow:

Create Feature Branch

↓

Develop Feature

↓

Test Feature

↓

Commit Changes

↓

Push Branch

↓

Pull Request

↓

Code Review

↓

Merge to Develop

↓

Release to Main

# 6. Commit Convention

All commits must follow a standard format.

Format:

type: description

## Commit Types

| Type | Usage |
| --- | --- |
| feat | New feature |
| fix | Bug fixing |
| docs | Documentation |
| refactor | Code improvement |
| test | Testing |
| style | Formatting |
| chore | Configuration |

## Examples

### New Feature

feat: implement user authentication

### Bug Fix

fix: solve JWT token expiration issue

### Documentation

docs: add database design document

### Refactoring

refactor: improve repository structure

# 7. Commit Rules

Every commit should:

✅  Have a clear message.

✅  Represent one logical change.

✅  Not contain unnecessary files.

✅  Pass basic testing.

# 8. Pull Request Rules

Before merging:

Required:

- Code review.

- Successful build.

- No critical errors.

- Updated documentation if needed.

# 9. Issue Management

GitHub Issues will be used to track:

- Bugs.

- Features.

- Improvements.

- Documentation tasks.

Example Issue:

| Field | Value |
| --- | --- |
| Title | Implement Firebase Authentication |
| Type | Feature |
| Priority | High |
| Module | Authentication |

# 10. Project Board Organization

GitHub Project Board:

Columns:

Backlog

↓

To Do

↓

In Progress

↓

Testing

↓

Done

# 11. Release Management

Versions:

## Version 1.0

Initial graduation release.

Tag:

v1.0.0

## Version 2.0

Advanced AI features.

Tag:

v2.0.0

# 12. Documentation Management

All project documents are stored in:

Documentation/

Structure:

Documentation

│

├── 01_Project_Overview

│

├── 02_Project_Scope

│

├── 03_Requirements

│

├── 04_Design

│

└── 05_User_Manual

# 13. Daily Development Process

Each development session:

1. Pull latest changes.

git pull origin develop

2. Create feature branch.

git checkout -b feature/name

3. Develop.

4. Commit.

git add . git commit -m "feat: description"

5. Push.

git push origin feature/name

# 14. Code Quality Rules

The project follows:

- Clean Code principles.

- SOLID principles.

- Meaningful naming.

- Separation of concerns.

- Documentation of complex logic.

# 15. Backup Strategy

The project is protected through:

- GitHub remote repository.

- Multiple branches.

- Regular commits.

- Release tags.

# 16. Definition of Completed Work

A task is considered completed when:

✅  Code implemented.

✅  Tested.

✅  Reviewed.

✅  Documentation updated.

✅  Commit created.

✅  Merged successfully.

# 17. Conclusion

The Git Workflow and Project Management strategy ensures that UniMate AI is developed in an organized and professional manner. The workflow improves collaboration, maintains code quality, and provides a complete history of project development.